Notes 11/3/2015

Use Cases:

AM - Administration management - John

AMR - Admin management of Reports - Timothy

MCS - Mobile client specific - Jeremiah

MVS - Mobile voter specific - Donny

VM - Voter Management - Julio

Assignments & Due dates

Activity Diagrams - Thursday, 11/12/2015

AM - Timothy

AMR - John

MCS - Donny

MVS - Julio

VM - Jeremiah

Analysis Models - Thursday, 11/19/2015

AM - Donny

AMR - Jeremiah

MCS - Julio

MVS - Timothy

VM - John

Sequence Diagrams - Thursday, 11/24/2015

AM - Jeremiah

AMR - Julio

MCS - Timothy

MVS - John

VM - Donny

**How do we create a URL that will not allow SQL INJECTION?**

* Donny emailed the wrong document.
* Donny’s complete use case wasn’t exactly from the template but it was close.
* Donny “reviewed” the document but didn’t change anything (That may be a misunderstanding on my (Timothy) part thinking “Review” as making changes)
* We did not clarify why Donny tried to log work for the 2nd Iteration Presentation when It was due Wed. 28th.
* We are at a good point moving forward from here.
* Donny and Jeremiah will be splitting up the mobile voter use case into “Mobile voter specific” and “Mobile client specific”.