**UNF Senior Project Weekly Status Report**

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting for Week Starting from:** | 9/14/2015 | **Ending on:** | 9/25/2015 |

|  |  |
| --- | --- |
| **Project Name:** | World Arts Film Festival |
| **Team Name:** | Codeachrome |
| **Report filed by:** | Timothy Folds, John Verdi (Other Activities Planned) |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |
| * Initial client meeting * Initial User stories * Project Vision * Initial Software Development * Deliverable 1 * Training with mentor (Nick) |

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES IN-PROGRESS** | **PERCENTAGE OF ACTIVITY COMPLETED** | **PLANNED DATE FOR COMPLETION** |
| * Sprint Backlog | * 70% | * 9/29/2015 |

|  |
| --- |
| **KEY ISSUES FACED BY THE TEAM** |
| * Deliverable 1 |

|  |
| --- |
| **ACTIVITIES TO BE STARTED NEXT WEEK** |
| * Schedule second meeting with client (Information gathering) * Finish Sprint Backlog (plan October sprint) |

|  |
| --- |
| **OTHER ACTIVITIES PLANNED TO BE STARTED THIS MONTH** |
| * Get data set, from community partner, of movies submitted for the Oct 15-17 Festival to use for planning. * Begin to collect images and design elements from community partner to complete design attribute plan. |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR CLIENT** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR MENTOR** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |