**UNF Senior Project Weekly Status Report**

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting for Week Starting from:** | 9/28/2015 | **Ending on:** | 10/9/2015 |

|  |  |
| --- | --- |
| **Project Name:** | World Arts Film Festival |
| **Team Name:** | Codeachrome |
| **Report filed by:** | Timothy Folds, John Verdi |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |
| * 1st Sprint Iteration Presentation * Initial Database ERD * Continued to modify(fix) user stories * Completed first deliverable items including: Software development plan and Project Vision. * Continued to develop understanding of JIRA. * Completed mentor assigned coding project in ASP.NET MVC 5 to demonstrate compotency for 1st deliverable. |

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES IN-PROGRESS** | **PERCENTAGE OF ACTIVITY COMPLETED** | **PLANNED DATE FOR COMPLETION** |
| * Use Cases | * 70% | * 10/13/2015 |

|  |
| --- |
| **KEY ISSUES FACED BY THE TEAM** |
|  |

|  |
| --- |
| **ACTIVITIES TO BE STARTED NEXT WEEK** |
| * Attend WAFF event on Oct. 17th (Saturday) * Get data set, from community partner, of movies submitted for the Oct 15-17 Festival to use for planning. * Wireframes * Update Project Vision accordingly * Update Initial Software Development plan accordingly |

|  |
| --- |
| **OTHER ACTIVITIES PLANNED TO BE STARTED THIS MONTH** |
| * Initial UML * Start on minimal viable product * Complete Deliverable 2 |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR CLIENT** | |
| **ACTION ITEM** | **DUE DATE** |
| * Get design elements from Client * Get data set of movies for current WAFF event from Client | 10/19  10/19 |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR MENTOR** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |