**UNF Senior Project Weekly Status Report**

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting for Week Starting from:** | 10/9/2015 | **Ending on:** | 10/23/2015 |

|  |  |
| --- | --- |
| **Project Name:** | World Arts Film Festival |
| **Team Name:** | Codeachrome |
| **Report filed by:** | Timothy Folds |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |
| * Continued to modify(fix) and expand on user stories * Outline Use Case Specification * Attend WAFF event on Oct. 17th (Saturday) * Updated Project Vision * Started on Wireframes * Set up repository for project on github * Created classes in MVC based on initial ERD |

|  |  |  |
| --- | --- | --- |
| **ACTIVITIES IN-PROGRESS** | **PERCENTAGE OF ACTIVITY COMPLETED** | **PLANNED DATE FOR COMPLETION** |
| * Updating Initial Software Development plan * Create slides for Second Iteration Presentation * Complete Use Case Specification | * 80% * 10% * 80% | * 10/27/2015 * 10/27/2015 * 10/25/2015 |

|  |
| --- |
| **KEY ISSUES FACED BY THE TEAM** |
|  |

|  |
| --- |
| **ACTIVITIES TO BE STARTED NEXT WEEK** |
| * Complete Deliverable 2 * Second Iteration Presentation |

|  |
| --- |
| **OTHER ACTIVITIES PLANNED TO BE STARTED THIS MONTH** |
| * Initial UML * Start on minimal viable product * Activity Diagrams * Analysis Models * Complete 2nd Sprint Backlog |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR CLIENT** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |

|  |  |
| --- | --- |
| **ACTION ITEMS FOR MENTOR** | |
| **ACTION ITEM** | **DUE DATE** |
| * N/A |  |